Letterhead

CO HAT

date harini

Defect Timeline for NetApp FAS250

15 Feb 2012	Errors Reported on HIS System
16 Feb 2012	Performed fine tuning on Storage System
17 Feb 2012	Additional errors on HIS System (Screenshots attached) / Performed additional scan on hardware storage system, and found physical defects on NetApp FAS250.
18 Feb 2012	Map and mark NetApp FAS250 physical storage clusters Restore database from backup.
19 Feb 2012	Additional Physical clusters on FAS250 Hard Disks reported / Conducted UPS Battery Replacement Programme
20 Feb 2012	Audit by iSoft personnel / FAS250 confirmed as source of current issues. / 2 of 12 Hard drives in NetApp FAS250 replaced. / Contacted various NetApp Malaysia Vendors to supply replacement Hard Drives
21 Feb 2012	NetApp confirms FAS250 as EOL (End of Life) and replacement hard drives are possibly not available. / Additional FAS250 Hard Drive / Total drive failure : 5
22 Feb 2012	RFQ (Request for quotation) from NetApp vendors to carry out replacement programme for FAS 250
23 Feb 2012	NetApp Malaysia confirm MAY have new FAS250 drives available.
24 Feb 2012	Awaiting quotation from NetApp vendors to proceed on work. Planning architecture change to eliminate SPF (Single point of failure), where failover server will point to an additional mirrored hard disk array.